Leake Building  |  1450 Leake Drive

P.O. Box 400726, Charlottesville, VA 22904-4726

(434) 924-1777  |  Fax (434) 982-4628

UVA FM website

Date: July 2, 2026							Alert No. 02

# Construction Alert

# Fontaine Data Center Distribution Piping

## Items of interest

As part of the enabling work for the Fontaine Data Center, FM Energy & Utilities will continue installing underground utilities from the FCEP to the future data center site. Phase One has been under construction since May and the team will transition to Phase Two on July 13.  This work is located east of 500 Ray C Hunt.

Phase Two will begin on July 13 and take four to five months to complete. Patient parking will be significantly impacted but mitigated with the following services:

Complementary Valet Service will be offered to patients at 500 RCH; Additional golf carts will be used to assist with patient transport. Concierge staff will be onsite to assist patients to parking.

Patient parking spaces will be available directly west of FCEP.  Access to the Building 500 loading dock will be maintained.

Signage will be added to assist with vehicular and pedestrian signage.

All work is subject to weather conditions.

## Exit & sidewalk accessibility

☐ Work blocks existing building exits and was reviewed with OUBO prior to blockage.

☐ Work blocks existing sidewalks and was reviewed with OUBO prior to blockage.

☒ No impact to existing building exits and sidewalks.

## Background

In support of the future Fontaine Data Center, distribution piping (hot water, chilled water, reclaim water, and processing cooling) will be installed from the new FCEP to the future site of the Fontaine Data Center.

## Issued by

Taryn Spence | Project Manager | 434.872.3154

Corey Jones | Utilities Distribution Manager | 434.989.8416

## Photos/maps of areas affected

Exhibit One

PHASE TWO

End of alert