FACILITIES MANAGEMENT

Facilities Planning and Construction Department

Date

Firm Name & Address

Ref:	Angio/ CT Upgrade Room 1066 (Emergency)

UVA Work Order #: 567126, PIMS #: P01922

(Emergency Conditional Notice to Proceed)

Dear Sir:

This is an Emergency Conditional Notice to Proceed with D & F designated Emergency Project. Standard Contract documents are enclosed for your review and approval.  The University agrees that this contract amount is based on an estimate in the amount of Two Hundred Forty-Nine Thousand, Four Hundred Two & 00/100 dollars ($249,402.00) based on less than 100% documents and that your contract will be adjusted by change order once the final documents can be reviewed and priced by your firm, and a final amount can be negotiated.

In the meantime, you agree to provide written notification to the Contract Administration Manager upon expending or obligating 50% of the amount of the enclosed contract. This notification will serve to assist the University in providing for your needs contractually.  However, the University shall not be liable for any expenditures or obligations by the contractor over the full amount of the contract enclosed without prior approval by the University in the form of a fully executed and approved change order amending the amount.

The Time for Completion shall be estimated by the contractor in writing for the purposes of the initial contract. If additional days for the work are necessary, the contractor will request the additional days by change order.

The contract shall be a “Fixed Fee Plus Reimbursable Costs” contract where costs are determined on the basis of 1) direct labor hours at specified hourly rates including wages, overhead, general and administrative expenses, and profit, and 2) materials at cost, including, if appropriate, material handling costs as part of materials costs.  See General Conditions Sections 38 (e) and (f) for allowable costs.  The University reserves the option to convert the terms of the contract to a Guaranteed Maximum Price (GMP) should it be in the best interest of the University to do so.

We are enclosing four (4) copies of the Contract Between Owner and Contractor (CO-9) relative to the above project.  You should sign the form with your title beneath and seal with your corporate seal, returning all copies to this office.  Additionally, enclosed are one (1) copy each of the Standard Performance Bond (CO-10, form # DGS-30-084), the Standard Labor and Material Payment Bond (CO-10.1, form #DGS-30-088) and the applicable Affidavit and Acknowledgment of Surety forms pertaining to these bonds.  The Performance and Payment Bonds must be made out to the Commonwealth of Virginia and The Rector and Visitors of the University of Virginia in the full amount, signed, witnessed, and sealed appropriately.  The Affidavit must be properly completed by an agent who is licensed to do business in the State of Virginia and that agent's Power of Attorney must accompany all four (4) copies of the Bonds and the Affidavit and be attached to the Contract Forms.  The notary's seal is required on all documents that have the notary's signature.

Sincerely,

Jeff Moore, P.E., VCCO

Construction Services Manager