## Central Grounds Construction Projects

## Central Grounds

| Map ID | Project Name | Project Contact | Impact and Conditions | Anticipated Substantial Completion |
| --- | --- | --- | --- | --- |
| 1 | Amphitheater Roof and Exterior | Amy Moses arm8h@virginia.edu | Scaffolding will start to come down in sections March 27. Roof work will continue after scaffolding is removed. | May 2024 |
| 2 | Clemons Library Waterproofing & Infiltration Repair | Shannon Barras jsb9s@virginia.edu | The back exterior stairs at the second level of Clemons will be closed during the project duration. | April 2024 |
| 3 | Colonnade Column Restoration Pavilions VII-IX & Pavilion IX | Mark Kutney kutney@virginia.edu | Masons will be working on columns in front of Pavilion IX. | May 2024 |
| 4 | Low Temperature Hot Water- Emmet Street and Newcomb Road | John Marshall jsm7uz@virginia.edu | Continuation of work along Stadium Drive to the east of Thornton and Olsson Halls. | September 2024 |
| 5 | Memorial Gym Infrastructure & Accessibility Renewal | Amy Mays arg5j@virginia.edu | Construction laydown and parking area behind Mem Gym along the fire lane will be closed to pedestrian or vehicle parking through January 2026. | December 2025 |
| 6 | The Mews Renovation | Henry Hull hmh5xj@virginia.edu | Traffic on Mews Alley, work occurring in and the Mews, adjacent to Pavilions I and III. | December 2024 |
| 7 | McIntire Academic Facility (Shumway Hall) | Craig Hilten csh8a@virginia.edu | Pedestrian detours will remain in place until the Ruppel Drive ADA improvements can be completed. Traffic controls are in place for one westbound traffic lane of Jefferson Park Ave to be used for construction entrances and material deliveries. Traffic controls were approved by the City and will be removed intermittently to help reduce traffic congestion for major events. | May 2025 |

## Central Grounds

| Map ID | Project Name | Project Contact | Impact and Conditions | Anticipated Substantial Completion |
| --- | --- | --- | --- | --- |
| 8 | Newcomb Hall AHU Replacements and Upgrades | Joe Gitz jwg3p@virginia.edu | AHU Delivery 4/13. This is a weekend to minimize impacts. | October 2024 |
| 9 | Old Cabell Hall Pergola Repairs | Mark Kutney kutney@virginia.edu | Paint removal will begin as soon as weather permits. Pedestrian access and safety are being addressed. Potential noise impacts to classroom are being addressed. | August 2024 |
| 10 | Pavilion II Garden Path | Amy Moses arm8h@virginia.edu | Pathway test areas in lower garden will be removed and replaced with finish permeable material through the end of April. | April 2024 |

## UVA Health / Brandon Ave Construction Projects

## UVA Health/Brandon Ave

| Map ID | Project Name | Project Contact | Impact and Conditions | Anticipated Substantial Completion |
| --- | --- | --- | --- | --- |
| 1 | 11th Street Garage Critical Repairs | Andy Theobald abt4sd@virginia.edu | The project is taking 100 parking spaces at a time in the 11th Street Parking Garage. Currently the repairs are on the top deck of the garage, so the impact is minimal. | June 2024 |
| 2 | Battle Building -Employee Gym | Caitlin Schafer ceb9d@virginia.edu | Noise and dust will be within the Battle Building existing retail space and adjoining sidewalk along W. Main Street. The most disruptive work will be done outside of surgery hours; located below the space on basement level (nights and weekends). Increased alley traffic to access the rear service spots affected, but no disruption to surrounding main streets. | August 2024 |
| 3 | Davis Wing Plastic Surgery Renovation | Sandra Lafontaine uax9ux@virginia.edu | Construction zone will be closed beginning April 1. Signage and barriers will be provided. This space is strictly interior. No vehicular traffic is affected. Noise and dust while limited will be generated during the project beginning April 15. Adjacent spaces have been notified. | June 2024 |
| 4 | Gaston House and Ramazani House | Brian Williams gbw5r@virginia.edu | The western lane of Brandon Ave is closed for construction. Eastern lane is two-way traffic. Pedestrian pathway is along eastern sidewalk and either up to South Lawn via the temporary path or up to JPA. | July 2024 |
| 5 | Guided Ultrasound & MRI Expansion | Jim Loman jal8bu@virginia.edu | Traffic congestion and pedestrian safety: the current arrangement of fencing, staging, materials hoist, signage, and covered/protected pedestrian passageway is expected to remain in place through the end of this calendar year. | November 2024` |

## UVA Health/Brandon Ave

| Map ID | Project Name | Project Contact | Impact and Conditions | Anticipated Substantial Completion |
| --- | --- | --- | --- | --- |
| 6 | MR4 Steam Replacement | John Marshall jsm7u@virginia.edu | A portion of the sidewalk near the M20 lot will be replaced to correct some unsuitable panels. This work began in late March. Expect to see flaggers and a partial lane closure while work is occurring. | April 2024 |
| 7 | Old Med School Switchgear Replacement | Andrew Theobald abt4sd@virginia.edu | Construction will begin on April 1st. The contractor will take a staging area in the courtyard parking lot of Old Med School. Work will occur in the occupied corridors on the 1st and 2nd floors, and in a few offices on the 2nd floor. Outages will need to occur to switch loads over to new gear when the new gear is installed. This will occur in the Summer. Exact impacts of these outages are TBD. Construction will last through end of 2024. | December 2024 |
| 8 | University Hospital Endo Rooms 3 & 6 | Jim Loman jal8bu@virginia.edu | Project is completely internal to the University Hospital. The project management team is working closely with the general contractor to implement ICRA and Life Safety measures to eliminate any hazards to patients or staff, and will be putting up appropriate signage making them aware of boundaries. Noise and dust will be managed through clear and frequent communication with users as well and previously reviewed and approved ICRA containment. | July 2024 |

West Grounds Construction Projects

West Grounds

| Map ID | Project Name | Project Contact | Impact and Conditions | Anticipated Substantial Completion |
| --- | --- | --- | --- | --- |
| 1 | AFC Exterior Repairs | Shannon Barras barras@virginia.edu | Construction in the area started March 3rd. Scaffolding will be erected in the back parking lot of AFC. Then some brick cutting will take place. There will be some, but minimal noise associated with the work. Parking places along the building will not be available during construction. The scooter parking will be moved to the other side of the building. | May 2024 |
| 2 | Chemistry Building Addition Fume Exhaust Renewal | Taryn Spence tsh2n@virginia.edu | Crane erection on Chemistry Way to remove existing doghouse from the Chemistry Addition roof. Barricades will be erected and flagman will be onsite during the removal. Some parking spaces will be impacted and coordinated through P&T to ensure ADA spots are accommodated and relocated. | April 2024 |
| 3 | Chemistry Addition Labs 280, 372, and 380 Improvements | Amy Eichenberger ace8a@virginia.edu | Continued minor construction activities, primarily in Labs 379 and 380 which may include noise during business hours. | April 2024 |
| 4 | Contemplative Commons | Sarita Herman smh2ne@virginia.edu | Site fence removal is ongoing through mid-April. Emmet Street bridge final painting and guardrail infill panels require intermittent partial lane closures in Emmet. Two-way vehicular traffic will be maintained. Bridges will remain closed to the public until final completion of the project. | April 2024 |
| 5 | Gilmer Hall Addition Improvements | Amy Eichenberger ace8a@virginia.edu | Continued minor interior renovations will include some noise and partial circulation impacts. | August 2024 |
| 6 | Kerchoff Hall Room 101 Renovations | Shannon Barras barras@virginia.edu | The impacts will be minimal as the construction phase is nearing completion. There may minimal construction noise and work will be seen in area or room 101. | May 2024 |

West Grounds

| Map ID | Project Name | Project Contact | Impact and Conditions | Anticipated Substantial Completion |
| --- | --- | --- | --- | --- |
| 7 | Physics Building Rooms 042 - 044 | Caitlin Schafer ceb9d@virginia.edu | Noise and dust within rooms 042 - 044. Work will be performed around class schedules and lab operations. | May 2024 |
| 8 | Physics Building Classrooms | Taryn Spence tsh2n@virginia.edu | Installation of large round top windows adjacent to Bonnycastle sidewalk on the west side of the Physics Building. Partial sidewalk closures may be intermittent. | July 2024 |
| 9 | Physics Building Renewal | Taryn Spence tsh2n@virginia.edu | Continued impacts on the north side of the Physics building where active Phase 3 construction is underway. Heavy construction is traffic and deliveries anticipated. Sitework improvements will impact circulation on the south side of Physics and require intermittent closure to traffic to accommodate the extent of work. Signage will be installed along McCormick entrance as required. Pedestrian and vehicular traffic to be cautious. | August 2024 |
| 10 | Scott Stadium Endzone Scoreboard | Brian Williams gbw54@virginia.edu Mike Doto md2aw@virginia.edu | A portion of the Scott Stadium West lot and West Gate will be closed from the beginning of February until the end of July. Alderman Road and the eastern sidewalk will be closed 9:30 am - 3:00 pm Monday - Friday (Saturdays as needed) from March 4, 2024 through May 31, 2024 except for the following dates: o Spring Football Game - April 20th o HRL Move Out - May 8th - May 12th o Graduation - May 15th - May 20th During a closure, road signs and barriers will be utilized to detour vehicles around the stadium via Whitehead Road and Stadium Road. The east sidewalk will be closed and blocked. The west sidewalk along Alderman will stay open for pedestrian access. ADA signage will be placed at the closest road crosswalks. | August 2024 |

Emmet Ivy Corridor/North Grounds Construction Projects

Emmet Ivy Corridor/North Grounds

| Map ID | Project Name | Project Contact | Impact and Conditions | Anticipated Substantial Completion |
| --- | --- | --- | --- | --- |
| 1 | Emmet/Ivy Corridor including School of Data Science and Virginia Guesthouse | Megan Buschi jsg5fr@virginia.edu | There will be long term sidewalk closure on the north side of Ivy Road from Copely Rd to the bus stop west of Rothery Rd. This closure will support completion of Ivy Corridor Phase 2 and will continue through construction of Karsh Institute. Pedestrian traffic will be routes on the south side of Ivy Road using existing barrier-free crosswalks and sidewalk. | SDS: Achieved March 2024 VG: August 2025 |
| 2 | Faulkner House HVAC Renovations Phase 1 | Shannon Barras barras@virginia.edu | Construction continues in the area. We are working with the user group to provide adequate cooling while the space remains under construction. | May 2024 |
| 3 | Football Operations Center | David Sellars des7n@virginia.edu | Ongoing Impacts: East parking lot and lower east entrances to McCue closed. Portions of south sidewalk along Massie closed. Old pathway from Goodwin bridge closed. | May 2024 |
| 4 | Olympics Sports Complex | David Sellars des7n@virginia.edu | Ongoing Impacts: The lower east entrances/exits to McCue are closed, and the remainder of the east parking lot will not be available. Portions of south sidewalk along Massie closed. Portion of UHall west lot closed for Promenade work. New ADA crosswalks opened and old ones removed at Copeley Road. | November 2025 |

Fontaine Research Park Construction Projects

Fontaine Research Park

| Map ID | Project Name | Project Contact | Impact and Conditions | Anticipated Substantial Completion |
| --- | --- | --- | --- | --- |
| 1 | Aurbach Room G162 Renovation | Andy Theobald abt4sd@virginia.edu | Work at Snyder will begin around March 1st. and last through July. Impacts will be in microscope suite of A050, A054, A055, and A056. Noise and dust impacts will be moderate. Construction barriers will be set up to protect occupants and equipment as needed. | July 2024 |
| 2 | Fontaine Central Energy Plant & Utilities | John Marshall jsm7uz@virginia.edu | Continuation of impacts to parking in the area to the east of 500 Ray C Hunt. | August 2026 |
| 3 | Fontaine Research Park Roadway Infrastructure | Taryn Spence tsh2n@virginia.edu | Ongoing construction at the Fontaine Research Park entrance and Spine 2 area to install utilities, remove entry median, install temporary pedestrian walkway to connect the pedestrians from the 500 side of the park to 415 continues. | August 2024 |
| 4 | Fontaine Research Park Parking Garage | Taryn Spence tsh2n@virginia.edu | Site enabling work at 400 Ray C Hunt to establish temporary ADA parking for use during construction of the Garage. Associated work includes installation of safety fence adjacent to the main entry, removal of some trees, curb and gutter demolition and installation of temporary sidewalk contained within the fencing. | November 2025 |
| 5 | UVA Institute for Biotechnology | Mashal Afredi-Hartman ma4g@virginia.edu | Primary impacts in April will be from relocating existing utilities from the building footprint in preparation for Blasting May 20th. Additionally, there will be impacts to Natural Resources drive as we build the massive retaining wall to the west of our site. Impacts are being coordinated with stakeholders, including P&T, SOM, HS, Forestry, and State Police. | April 2027 |